**Montana Department of Administration**

**Statewide 9-1-1 Plan Status Report**

March 1, 2019

|  |  |  |
| --- | --- | --- |
| **Milestone/Deliverable** | **% Completed** | **Status** |
| Milestone 1: Project & Communications Plans | 100% | Done |
| Milestone 2: PSAP Regional Meetings & Site Visits | 98% | In Progress |
| Milestone 3: PSAP Inventories | 88% | In Progress |
| Milestone 4: ESInet Inventory | 90% | In Progress |
| Milestone 5: NG9-1-1 Standards & Requirements | 10% | In Progress |
| Milestone 6: PSAP Needs Assessment | 10% | In Progress |
| Milestone 7: ESInet Design & Implementation Plan | 0% | Not Started |